**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
| N8874417 | Edward Doherty |
| N9294503 | Patrick De Clara |
| N9157972 | Nathaniel Marshall |
| N9452982 | Michael Devenish |
| N9439064 | Nate Johns |
|  |  |

Tutor: Andrew Hyland

Version: 1.01

Date: 16/08/2016

Git Link: https://github.com/MichaelDevenish/IFB299MusicSchool.git

**Table of Contents**

[Release Plan 1](#_Toc426554714)

[Release 1 1](#_Toc426554715)

[Feature Title 1 1](#_Toc426554716)

[Feature Title 2 1](#_Toc426554717)

[Release 2 1](#_Toc426554718)

[Feature Title 1 1](#_Toc426554719)

[Feature Title 2 1](#_Toc426554720)

[Release 3 2](#_Toc426554721)

[Feature Title 1 2](#_Toc426554722)

[Feature Title 2 2](#_Toc426554723)

[Delivery Schedule 2](#_Toc426554724)

[Estimated Velocity: 2](#_Toc426554725)

[Sprint Plan 3](#_Toc426554726)

[Sprint 1 3](#_Toc426554727)

[Current Velocity: 3](#_Toc426554728)

[Story ID: Title 3](#_Toc426554729)

[Story ID: Title 3](#_Toc426554730)

[Story ID: Title 3](#_Toc426554731)

Release Plan

# Release 1

Delivery date: Week 9 Total Story Points: 77

Short paragraph summarising the goals for this release.

## Database System

Database implementation, accessing stored data.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S03 | Student Instrument Database Access | 1 |
| A05 | Admin Database Searching | 1 |
| A06 | Admin Database Editing Student Data | 1 |
| A07 | Admin Database Editing Instrument Data | 4 |
| Pr02 | Principal Database Access | 4 |
|  | Story Point Sub-Total: | 11 |

## Timetable Access

A timetable for students/teachers/principal to view and admin to edit.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S01 | Student Timetable Viewing | 4 |
| S05 | Student Timetable Sorting | 4 |
| T02 | Teacher Timetable Viewing | 2 |
| A03 | Admin Timetable Editing | 16 |
| Pa05 | Parent Timetable Viewing | 4 |
|  | Story Point Sub-Total: | 30 |

## Contact

Different users of the site need to be able to contact admins and management.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S04 | Basic Student Admin/Teacher Contact | 1 |
| T06 | Teacher Principal Contact | 2 |
| A04 | Admin Receive Enquiries From Student/Teachers | 4 |
| Pa09 | Parent Admin/Teacher Contact | 1 |
|  | Story Point Sub-Total: | 6 |

## Music School Information

Different users of the site need to be able to contact admins and management.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| Pa07 | Parent Viewing Music School Information | 2 |
| S05 | Student Timetable Sorting | 4 |
| T02 | Teacher Timetable Viewing | 2 |
| A03 | Admin Timetable Editing | 16 |
| Pa05 | Parent Timetable Viewing | 4 |
|  | Story Point Sub-Total: | 30 |

# Release 2

Delivery date: Total Story Points: 76

Implementing a basic login system as well as upgrading previous features.

## Contact Upgrade

Inbuilt message system to email admins.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S04 | Inbuilt Student Administrator Contact | 4 |
| T01 | Teacher Request View Upgrade | 4 |
| A02 | Admin Bookings Control | 16 |
|  | Story Point Sub-Total: | 24 |

## Login

Individual login access for every user of the application.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| A01 | Admin Appointment Details Editing | 16 |
| A03 | Admin Timetable Management | 16 |
| T05 | Teacher View | 4 |
|  | Story Point Sub-Total: | 36 |

## Report/Database Upgrade

Report card of relevant student information and history search feature.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S05 | Student Teacher Language | 4 |
| S06 | Student Teacher Experience | 4 |
| T03 | Teacher Student Information | 8 |
|  | Story Point Sub-Total: | 16 |

# Release 3

Delivery date: Total Story Points: 30

Implementing an online payment system and email notifications.

## Upgraded Payment System

Online payments accepted for students.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| Pa04 | Lesson/Instrument Payments | 16 |
|  | Story Point Sub-Total: | 16 |

## Email Notifications

Students/Parents/Teacher notified when a time frees up.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S07 | Student Timetable Notification | 8 |
| T02 | Teacher Timetable Notification | 4 |
|  | Story Point Sub-Total: | 12 |

# Delivery Schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |
| Sprint 1 | | Sprint 2 | | Sprint 3 | | Sprint 4 | |
| Release 1 | | | | Release 2 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 5 | | … | |  | |  | |
| Release 3, 4, … | | | | | | | |

## Estimated Velocity: 8

Sprint Plan

# Sprint 1

Total Story Points: 41 Total Hours: 20.5

## Current Velocity: ???

## Story ID: Database System

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T00 | Database Layout (paper) | 1 hour |  |
| T01 | Table/Rows Creation | 4 hours |  |
| T02 | Placeholder Data | 2 hours |  |
|  | Story Points: Total Hours: | 7 hours |  |

## Story ID: GUI Design

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T03 | Interface Design (paper) | 1 hours |  |
| T04 | Static Design | 3 hours |  |
| T05 | Basic Functionality | 4 hours |  |
|  | Story Points: Total Hours: | 8 hours |  |

## Story ID: Timetable Access/Design

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T06 | Timetable Layout | 2 hours |  |
| T07 | Write Code to Autofill Timetable from Database | 2 hours |  |
| T08 | Data Sorting | 6 hours |  |
| T09 | Admin Login to Enable Editing | 2 hours |  |
| T10 | Admin Timetable Editing | 4 hours |  |
| T11 | Admin Data Submission | 1 hours |  |
|  | Story Points: Total Hours: | 17 hours |  |